BEKOLOLEK PLUGIN FACTORY

Implementation Plan for Claude Code

Step-by-Step Build Instructions — 2–3 Hours Per Phase

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

Version 1.0 — March 2026

# How to Use This Document

This document contains the complete implementation plan for the BekoLolek Plugin Factory platform, broken into phases that each take 2–3 hours for a Claude Code instance to complete. Each phase is self-contained with clear prerequisites, specific tasks, file paths, and acceptance criteria.

## Instructions for Claude Code

- Read the entire phase before starting any work.

- Complete tasks in order — later tasks often depend on earlier ones.

- Run all acceptance criteria checks before marking a phase complete.

- Commit after each phase with a conventional commit message (e.g., feat: implement user auth with Discord OAuth2).

- If a task is ambiguous, refer to the Architecture Document (BekoLolek_Plugin_Factory_Architecture.docx) for detailed specifications.

- All tests must pass before moving to the next phase. Minimum 80% coverage on new code.

## Monorepo Structure

plugin-factory/

├── api/                    # Spring Boot backend (Java 17)

│   ├── src/main/java/com/bekololek/pluginfactory/

│   │   ├── auth/          # Authentication module

│   │   ├── user/          # User management

│   │   ├── subscription/  # Tier & billing

│   │   ├── build/         # Build session orchestration

│   │   ├── plan/          # Plan document generation

│   │   ├── agent/         # AI agent integration

│   │   ├── container/     # Docker container management

│   │   ├── marketplace/   # Plugin marketplace

│   │   ├── team/          # Team collaboration

│   │   └── common/        # Shared utilities, config, events

│   ├── src/main/resources/

│   └── src/test/

├── web/                    # React frontend (TypeScript)

├── agents/                 # Agent prompts & templates

├── containers/             # Dockerfiles for build/test

├── infra/                  # Terraform, Docker Compose

└── shared/                 # Shared constants

## Technology Versions

| Technology | Version | Notes |
| --- | --- | --- |
| Java | 17 | Use Amazon Corretto or Eclipse Temurin |
| Spring Boot | 3.3.x | Latest stable 3.x |
| PostgreSQL | 16 | Use Testcontainers for tests |
| Redis | 7 | Use Testcontainers for tests |
| React | 18.x | With TypeScript strict mode |
| Vite | 5.x | Build tool |
| Node | 20 LTS | For frontend |

# Phase 1: Project Scaffolding & Backend Foundation

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Initialize the monorepo, Spring Boot project, database schema, and basic project configuration. No business logic yet — just the skeleton. |

## Tasks

- Initialize monorepo root with .gitignore, README.md, and root-level .editorconfig.

- Create Spring Boot project in /api using Spring Initializr (Web, Security, Data JPA, Validation, WebSocket, Flyway, Lombok, DevTools). Use Maven. Group: com.bekololek, Artifact: plugin-factory-api.

- Configure application.yml with profiles: dev (H2 in-memory for quick local dev), test (Testcontainers), prod (env vars for PostgreSQL/Redis). Set server port 8080. Enable CORS for http://localhost:5173 (Vite dev server).

- Create the domain-driven package structure: auth, user, subscription, build, plan, agent, container, marketplace, team, common. Each package gets a package-info.java.

- Set up Flyway with initial migration V1__init.sql: Create tables for users, subscriptions, tiers (with seed data for Free/Basic/Pro/Team), api_keys. Use UUID primary keys, timestamptz for dates, and appropriate constraints.

- Create base entity classes in common/: BaseEntity (id, createdAt, updatedAt with @MappedSuperclass), and a shared AuditListener for auto-populating timestamps.

- Create User entity and UserRepository in the user/ package. Fields: id, email, displayName, authProvider, discordId, status (enum: ACTIVE, SUSPENDED, BANNED), createdAt, lastActiveAt.

- Create Subscription entity and SubscriptionRepository in subscription/. Fields: id, userId (FK), tier (enum), stripeSubscriptionId, currentPeriodStart, currentPeriodEnd, buildsUsedThisPeriod, status (enum: ACTIVE, PAST_DUE, CANCELLED).

- Create Tier enum or reference entity with constants: FREE (maxBuilds=1, tokenBudget=50000, maxParallel=0, maxIterations=0), BASIC (5, 200000, 0, 2), PRO (20, 500000, 5, 5), TEAM (unlimited, 1000000, 20, unlimited).

- Create a GlobalExceptionHandler in common/ using @RestControllerAdvice. Handle: NotFoundException (404), ValidationException (400), ForbiddenException (403), and a generic 500 handler. Return a consistent ErrorResponse DTO with timestamp, status, message, path.

- Create a HealthController in common/ with GET /health (returns 200 + {status: UP}) and GET /health/ready (checks DB connection and returns 200 or 503).

- Write tests: UserRepository integration test (save/find), HealthController test (both endpoints), Flyway migration test (verify tables exist).

## Acceptance Criteria

- mvn clean test passes with all tests green

- Application starts on port 8080 with dev profile

- GET /health returns {status: UP}

- GET /health/ready returns 200 when DB is up

- Flyway creates all tables on startup

- users, subscriptions, tiers tables exist with correct schema

- Package structure matches the monorepo layout

# Phase 2: Authentication (Discord OAuth2 + JWT)

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Implement Discord OAuth2 login flow, JWT token generation and validation, and Spring Security configuration. |

## Tasks

- Add dependencies: spring-boot-starter-oauth2-client, jjwt-api/impl/jackson (io.jsonwebtoken 0.12.x).

- Create JwtService in auth/: generateAccessToken(userId) → 15min expiry, generateRefreshToken(userId) → 7 day expiry, validateToken(token) → Claims, extractUserId(token). Use HS256 with a configurable secret from application.yml (jwt.secret, jwt.access-expiry, jwt.refresh-expiry).

- Create SecurityConfig in auth/ extending SecurityFilterChain. Stateless sessions, disable CSRF. Permit /auth/**, /health/**, /api/v1/subscriptions/tiers, /api/v1/marketplace/plugins/**. All other endpoints require authentication.

- Create JwtAuthenticationFilter extending OncePerRequestFilter. Extract Bearer token from Authorization header, validate with JwtService, set SecurityContextHolder with a UsernamePasswordAuthenticationToken containing the userId as principal.

- Create DiscordOAuthService in auth/. Methods: buildAuthorizationUrl() → Discord OAuth2 URL, exchangeCode(code) → DiscordTokenResponse, fetchDiscordUser(accessToken) → DiscordUserInfo (id, username, email, avatar). Use RestTemplate to call Discord API endpoints.

- Create AuthController in auth/ with: GET /api/v1/auth/discord → redirect to Discord OAuth URL, GET /api/v1/auth/discord/callback?code=X → exchange code, find-or-create User, create free-tier Subscription if new, return JWT pair. POST /api/v1/auth/refresh → validate refresh token, return new access token. POST /api/v1/auth/logout → invalidate refresh token (store in Redis blacklist or DB).

- Create AuthenticatedUser utility in common/ — a static helper that extracts the current user ID from SecurityContextHolder. Use this in all controllers instead of manually parsing tokens.

- Create RefreshToken entity and repository: id, userId, token, expiresAt, revoked (boolean). Store refresh tokens in DB.

- Write tests: JwtService unit tests (generate, validate, expired, invalid). AuthController integration tests with mocked Discord API (WireMock): full OAuth flow, refresh, logout. SecurityConfig test: protected endpoints return 401 without token, 200 with valid token.

## Acceptance Criteria

- GET /api/v1/auth/discord returns redirect URL to Discord

- Callback creates new user + free subscription on first login

- Callback returns existing user on subsequent logins

- Access token expires in 15 minutes

- Refresh token flow generates new access token

- Logout invalidates refresh token

- Protected endpoints return 401 without token

- Protected endpoints return 200 with valid token

- All tests pass

# Phase 3: User & Subscription Management

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Build user profile endpoints, subscription tier management, and Stripe integration for checkout and billing. |

## Tasks

- Create UserService in user/: getCurrentUser(userId), updateProfile(userId, UpdateProfileRequest), getUsageStats(userId). Usage stats: builds this period, tokens consumed, parallel builds active.

- Create UserController in user/: GET /api/v1/users/me, PATCH /api/v1/users/me, GET /api/v1/users/me/usage. All use AuthenticatedUser to get current user ID.

- Create UserDto, UpdateProfileRequest, UsageStatsDto in user/dto/. Use MapStruct for entity-to-DTO mapping.

- Add Stripe Java SDK dependency. Create StripeService in subscription/: createCheckoutSession(userId, targetTier) → Stripe Checkout URL, createCustomerPortalSession(userId) → Stripe Portal URL, handleWebhook(payload, sigHeader) → processes events.

- Create SubscriptionService in subscription/: getCurrentSubscription(userId), canBuild(userId) → checks builds remaining, getTierLimits(userId) → Tier details, incrementBuildCount(userId), resetBuildCounts() (scheduled monthly).

- Create SubscriptionController: GET /api/v1/subscriptions/tiers (public), GET /api/v1/subscriptions/current, POST /api/v1/subscriptions/checkout (body: targetTier), POST /api/v1/subscriptions/portal.

- Create StripeWebhookController: POST /api/v1/webhooks/stripe — verify signature, handle: checkout.session.completed (upgrade tier), customer.subscription.updated (plan changes), customer.subscription.deleted (downgrade to free), invoice.payment_failed (mark PAST_DUE).

- Add @Scheduled method to SubscriptionService: resetBuildCounts() runs on the 1st of each month at midnight UTC, resets buildsUsedThisPeriod to 0 for all active subscriptions.

- Write tests: UserService unit tests, SubscriptionService unit tests (canBuild with various tiers and usage levels), StripeWebhookController integration test with mock webhook payloads. Test tier limits enforcement.

## Acceptance Criteria

- GET /api/v1/users/me returns current user profile with subscription info

- PATCH /api/v1/users/me updates display name

- GET /api/v1/subscriptions/tiers returns all 4 tiers with limits (public)

- Checkout endpoint creates Stripe session and returns URL

- Webhook correctly upgrades/downgrades subscription

- canBuild() returns false when builds_used >= tier limit

- Monthly reset job resets build counts

- All tests pass

# Phase 4: Build Session & Chat Foundation

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Create the build session lifecycle, chat message storage, and WebSocket infrastructure for real-time communication. |

## Tasks

- Create Flyway migration V2__build_sessions.sql: build_sessions (id, user_id, status, current_phase, complexity_score, created_at, completed_at), chat_messages (id, session_id, role, content, model_used, tokens_consumed, created_at), token_budgets (id, session_id, allocated_tokens, consumed_tokens, planning_tokens, implementation_tokens, testing_tokens, threshold_status).

- Create entities: BuildSession, ChatMessage, TokenBudget in build/ package. BuildSession.status enum: CHATTING, PLANNING, APPROVED, BUILDING, TESTING, COMPLETED, FAILED, CANCELLED. BuildSession.currentPhase enum: IDLE, CLARIFICATION, PLAN_GENERATION, PLAN_REVIEW, IMPLEMENTATION, COMPILATION, SECURITY_SCAN, INTEGRATION_TEST, DELIVERING.

- Create BuildSessionService: createSession(userId) → validates canBuild(), creates session + token budget, increments build count. getSession(sessionId, userId) → validates ownership. listSessions(userId, Pageable) → paginated list. cancelSession(sessionId, userId) → sets CANCELLED status.

- Create TokenBudgetService: allocateBudget(sessionId, tier) → creates budget with tier-appropriate allocation. consumeTokens(sessionId, phase, amount) → updates counters, checks thresholds, returns ThresholdStatus (NORMAL, WARNING, CRITICAL, EXHAUSTED). getRemainingBudget(sessionId) → returns budget summary.

- Create ChatMessageService: addMessage(sessionId, role, content, modelUsed, tokensConsumed), getMessages(sessionId) → ordered list.

- Create BuildSessionController: POST /api/v1/builds, GET /api/v1/builds (paginated), GET /api/v1/builds/{sessionId}, DELETE /api/v1/builds/{sessionId}, GET /api/v1/builds/{sessionId}/budget, GET /api/v1/builds/{sessionId}/messages.

- Configure WebSocket in common/config/WebSocketConfig: Enable STOMP over SockJS at /ws endpoint. Configure message broker for /topic destinations. Create a WebSocket authentication interceptor that validates JWT from the handshake query parameter.

- Create BuildProgressService: notifyPhaseChange(sessionId, phase), notifyBudgetUpdate(sessionId, budget), notifyError(sessionId, error). These send STOMP messages to /topic/builds/{sessionId}/progress.

- Write tests: BuildSessionService tests (create, cancel, ownership validation, canBuild enforcement). TokenBudgetService tests (allocate, consume, threshold transitions at 80%, 95%, 100%). WebSocket integration test (connect, subscribe, receive message).

## Acceptance Criteria

- POST /api/v1/builds creates a session with CHATTING status and allocated budget

- Build creation fails with 403 if user has exceeded tier build limit

- GET /api/v1/builds returns paginated session list for current user

- GET /api/v1/builds/{id} returns 404 for other users' sessions

- Token budget thresholds trigger at 80%, 95%, 100%

- WebSocket connection works with JWT auth

- Phase change notifications arrive via WebSocket

- All tests pass

# Phase 5: AI Agent Integration (Chatbot)

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Integrate Claude API for the chatbot agent — Haiku for clarification, Sonnet for plan generation. Implement the model router and prompt injection filter. |

## Tasks

- Add Anthropic Java SDK dependency (or use RestTemplate/OkHttp to call the Messages API directly). Create AnthropicClient in agent/: sendMessage(model, systemPrompt, messages, maxTokens) → AnthropicResponse. Wrap in Resilience4j @CircuitBreaker with 30s timeout and 3 retries.

- Create ModelRouter in agent/: selectModel(TaskType) → returns model string. TaskType enum: CLARIFICATION, INPUT_VALIDATION, ERROR_CLASSIFICATION, COMPLEXITY_ESTIMATION, PLAN_GENERATION, CODE_GENERATION, TEST_GENERATION, SECURITY_ANALYSIS. Haiku tasks: CLARIFICATION, INPUT_VALIDATION, ERROR_CLASSIFICATION. Sonnet tasks: everything else.

- Create PromptSanitizer in agent/: sanitize(userMessage) → SanitizationResult (clean message + list of flags). Check for: system prompt injection patterns ("ignore previous", "you are now", "system:"), role-play directives, base64-encoded payloads, excessive special characters. Flag suspicious messages but don’t block them silently — return the flags so the controller can decide.

- Create ChatbotAgent in agent/: handleMessage(sessionId, userMessage) → AgentResponse. This is the core chatbot logic: (1) Sanitize input, (2) Load chat history from ChatMessageService, (3) Check token budget, (4) Route to appropriate model, (5) Build system prompt with context (current phase, remaining budget, plan progress), (6) Call AnthropicClient, (7) Store both user and assistant messages, (8) Update token consumption, (9) Return response with any phase transition signals.

- Create system prompt templates in /agents/prompts/: chatbot_system.txt (clarification phase instructions, feature extraction rules, Minecraft-specific knowledge), plan_generation_system.txt (structured output format for plan documents, complexity estimation rules). Use Spring’s ResourceLoader to load templates.

- Create ChatController: POST /api/v1/builds/{sessionId}/messages (body: {content: string}). Validates session is in CHATTING or PLANNING status. Calls ChatbotAgent. Returns AgentResponse with message and metadata (model used, tokens consumed, suggested phase transition). Also sends WebSocket notification.

- Create a streaming variant: use SSE (Server-Sent Events) for POST /api/v1/builds/{sessionId}/messages/stream that streams the agent response token-by-token using Anthropic’s streaming API. The frontend can use EventSource to consume this.

- Write tests: ModelRouter unit tests (correct model for each task type). PromptSanitizer unit tests (catches injections, passes clean messages). ChatbotAgent unit tests with mocked AnthropicClient (correct prompt assembly, token tracking, phase transitions). Integration test: send message → get response → verify stored in chat history.

## Acceptance Criteria

- POST /api/v1/builds/{id}/messages returns AI response

- Haiku is used for clarification, Sonnet for plan generation

- Prompt injection attempts are flagged (not silently passed)

- Token consumption is tracked per message

- Chat history is persisted and retrievable

- SSE streaming endpoint works for real-time responses

- Circuit breaker triggers after 3 failed API calls

- All tests pass

# Phase 6: Plan Document Generation & Scope Gating

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Generate structured plan documents from conversations, estimate complexity, and enforce tier-based scope limits. |

## Tasks

- Create Flyway migration V3__plan_documents.sql: plan_documents (id, session_id, plugin_name, description, minecraft_version, server_type, commands JSONB, event_listeners JSONB, config_schema JSONB, dependencies JSONB, test_scenarios JSONB, estimated_loc, complexity_score, version).

- Create PlanDocument entity and PlanDocumentRepository in plan/. Create DTOs: PlanDocumentDto, CommandSpec, EventListenerSpec, ConfigEntry, DependencySpec, TestScenario.

- Create PlanGenerationAgent in agent/: generatePlan(sessionId) → PlanDocument. Uses Sonnet with plan_generation_system.txt prompt. Includes the full chat history as context. Instructs the model to output a structured JSON plan. Parses the response into a PlanDocument entity. Saves to database.

- Create ComplexityEstimator in plan/: estimateComplexity(PlanDocument) → ComplexityScore. Weighted score: commands (weight: 10), event listeners (weight: 15), config options (weight: 3), external dependencies (weight: 25), database tables (weight: 30), estimated LOC (weight: 0.1). Returns total score + breakdown.

- Create ScopeGatingService in plan/: validateScope(PlanDocument, Tier) → ScopeValidationResult. Checks each dimension against tier limits (from architecture doc Section 3.2 table). Returns: PASS, EXCEEDS_TIER (with specific violations), or REQUIRES_SIMPLIFICATION.

- Create PlanController: GET /api/v1/builds/{sessionId}/plan → current plan document. POST /api/v1/builds/{sessionId}/plan/approve → validates scope, transitions session to APPROVED if pass, returns scope violation if fail. POST /api/v1/builds/{sessionId}/plan/revise → accepts feedback string, re-enters PLANNING phase.

- Wire plan generation into ChatbotAgent: when the user signals approval ("plan looks good", "approved", etc.), the agent transitions to plan generation. After generating the plan, it returns the plan summary for user review. The user then explicitly approves via the approve endpoint.

- Write tests: ComplexityEstimator unit tests (various plan sizes, edge cases). ScopeGatingService unit tests (each tier, at-limit, over-limit for each dimension). PlanGenerationAgent test with mocked Anthropic response. PlanController integration tests (approve flow, rejection flow, revision flow).

## Acceptance Criteria

- Plan document is generated from conversation and stored as JSONB

- Complexity score is calculated correctly for all test cases

- Scope gating blocks plans that exceed tier limits

- Scope gating returns specific violation details

- Plan approval transitions session to APPROVED

- Plan revision re-enters PLANNING with feedback context

- All tests pass

# Phase 7: Docker Container Management

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Build the container pool manager, Dockerfile for build/test containers, and container lifecycle operations (claim, inject, execute, extract, reset). |

## Tasks

- Create Dockerfiles in /containers/: Dockerfile.build (Ubuntu 22.04 + JDK 17 + Maven 3.9 + Gradle 8.x, pre-downloaded common dependencies, /plugin-workspace working directory) and Dockerfile.test (extends build image + Paper Server JAR pre-downloaded, /server working directory, EULA accepted).

- Add docker-java dependency. Create DockerService in container/: createContainer(type, config), startContainer(containerId), stopContainer(containerId), executeCommand(containerId, command) → ExecResult, copyToContainer(containerId, sourcePath, destPath), copyFromContainer(containerId, sourcePath) → byte[], removeContainer(containerId).

- Create ContainerPoolManager in container/: initializePool(warmCount) → pre-creates warm containers at startup. claimContainer(type) → returns a warm container or creates a new one. releaseContainer(containerId) → resets to clean state (deletes /plugin-workspace/*, stops processes) and returns to pool. getPoolStatus() → warm count, active count, by type.

- Create ContainerSession entity and repository: id, iterationId, containerId, containerType (BUILD, TEST), architecture (ARM, X86), claimedAt, releasedAt, memoryMb, cpuMillicores.

- Create ContainerSecurityConfig in container/: getSecurityConstraints(containerType) → returns Docker HostConfig with: memory limit (2GB build / 4GB test), CPU quota, network mode (bridge with allowed-hosts for build / none for test), read-only root filesystem except workspace, no-new-privileges, PID limit.

- Create a @Scheduled cleanup job in ContainerPoolManager: every 5 minutes, find containers that have been claimed for more than 15 minutes (build) or 10 minutes (test) and force-release them. Log a warning for each timeout.

- Create ContainerController (admin only): GET /api/v1/admin/containers → pool status, POST /api/v1/admin/containers/scale (body: {warmBuild: int, warmTest: int}).

- Write tests: DockerService integration test (create, start, execute echo command, stop, remove — requires Docker daemon). ContainerPoolManager unit test with mocked DockerService (claim/release lifecycle, pool sizing, timeout cleanup). ContainerSecurityConfig unit test (verify constraints per type).

## Acceptance Criteria

- Both Dockerfiles build successfully

- Container pool initializes with configured warm count on startup

- claimContainer returns a warm container in < 3 seconds

- releaseContainer resets the container and returns it to the pool

- Security constraints are applied (memory, network, filesystem)

- Timeout cleanup kills and releases stale containers

- Admin endpoint shows pool status

- All tests pass

# Phase 8: Implementation Agent & Build Pipeline

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Build the core implementation pipeline: Claude Code agent generates plugin code, compiles it, runs security scan, and produces the JAR artifact. |

## Tasks

- Create the plugin template in /agents/templates/: A minimal Maven project structure with pom.xml (Paper API dependency, maven-shade-plugin), src/main/java with placeholder main class, src/main/resources/plugin.yml template, and src/test/java. Template is parameterized with {{pluginName}}, {{groupId}}, {{version}}, {{minecraftVersion}}.

- Create TemplateService in agent/: renderTemplate(PlanDocument) → Map<String, String> (filePath → fileContent). Populates the template with values from the plan document. Returns a ready-to-write project structure.

- Create ImplementerAgent in agent/: implement(sessionId) → orchestrates the full build. Steps: (1) Claim build container, (2) Inject rendered template, (3) Build system prompt with plan document + template + coding guidelines, (4) Call Claude API (Sonnet) to generate plugin code, (5) Write generated files to container, (6) Execute mvn package, (7) Collect build result. Uses TokenBudgetService throughout.

- Create BuildPipelineService in build/: executeBuild(sessionId) → orchestrates the full pipeline. Creates a BuildIteration entity. Calls ImplementerAgent. On compilation success: runs SecurityScanService. On security pass: extracts JAR. On any failure: classifies error and decides retry or abort.

- Create Flyway migration V4__artifacts.sql: build_iterations (id, session_id, iteration_number, status, trigger, started_at, completed_at), artifacts (id, session_id, iteration_id, jar_file_path, file_hash, file_size_bytes, plugin_version, plugin_yml JSONB, security_passed, created_at, retention_expires_at), source_bundles (id, artifact_id, source_zip_path, source_hash, source_size_bytes, template_version, build_tool, created_at, retention_expires_at), build_errors (id, iteration_id, category, severity, message, stack_trace, retry_count).

- Create entities: BuildIteration, Artifact, SourceBundle, BuildError with repositories.

- Create ArtifactService in build/: storeArtifact(sessionId, iterationId, jarBytes, sourceZipBytes, pluginYml) → saves JAR and source ZIP to S3 (or local filesystem for dev), creates Artifact and SourceBundle records. downloadArtifact(artifactId, userId) → returns byte stream. Validates ownership.

- Create SecurityScanService in build/: scanJar(jarBytes, planDocument) → SecurityScanResult. Checks: (1) Dependency audit against a known-bad list, (2) Pattern scan for dangerous calls (Runtime.exec, ProcessBuilder, socket creation, reflection on NMS), (3) plugin.yml validation (permissions match plan). Returns PASS or FAIL with details.

- Write tests: TemplateService test (renders all placeholders). SecurityScanService test (catches dangerous patterns, passes clean code). BuildPipelineService test with mocked agents and containers (full success flow, compilation failure flow, security failure flow). ArtifactService test (store and retrieve).

## Acceptance Criteria

- Template renders a valid Maven project from a plan document

- ImplementerAgent generates code via Claude API and writes to container

- Maven compilation runs in the container and produces a JAR

- SecurityScanService catches dangerous code patterns

- JAR and source ZIP are stored and retrievable

- Build pipeline handles compilation failure gracefully

- BuildIteration entity tracks the full lifecycle

- All tests pass

# Phase 9: Error Classification & Iteration Loops

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Implement fail-fast error classification, retry logic with budget awareness, and user-facing iteration loops for plugin modification. |

## Tasks

- Create ErrorClassifier in build/: classify(buildError) → ErrorCategory (RECOVERABLE, STRUCTURAL, SECURITY). Rules: missing import/typo/wrong-type/null-check → RECOVERABLE. API version mismatch/impossible-dependency/NMS-abuse → STRUCTURAL. Network calls/filesystem-escape/obfuscation → SECURITY.

- Create RetryPolicy in build/: shouldRetry(sessionId, errorCategory, retryCount) → boolean. Rules: RECOVERABLE → retry up to 3 times per error type if budget allows. STRUCTURAL → never retry, abort immediately. SECURITY → never retry, abort and flag account.

- Integrate ErrorClassifier into BuildPipelineService: on compilation or test failure, classify the error, check RetryPolicy, either retry (re-enter ImplementerAgent with error context appended to prompt) or abort (return failure report to user). Track retry count per error type in BuildError entity.

- Create IterationService in build/: requestIteration(sessionId, userId, feedback) → validates session is COMPLETED, checks iteration count against tier limit, checks remaining token budget, creates new BuildIteration with trigger=USER_REQUEST, re-enters BuildPipelineService with original plan + user feedback.

- Create IterationController: POST /api/v1/builds/{sessionId}/iterate (body: {feedback: string}). Returns 403 if iteration limit reached, 402 if budget exhausted (with option to purchase more), 200 with iteration started confirmation.

- Update BuildPipelineService to send WebSocket notifications at each step: iteration started, compiling, compilation result, security scanning, scan result, testing, test result, JAR ready or failure.

- Create build failure report DTO: FailureReportDto containing original plan summary, error classification, error details, suggested modifications (generated by Haiku from the error), and option to iterate or download as-is.

- Write tests: ErrorClassifier unit tests (each error type maps correctly). RetryPolicy tests (budget checks, retry limits, tier-based iteration limits). IterationService tests (happy path, over-limit, budget-exhausted). Full pipeline integration test: build → fail → classify → retry → succeed.

## Acceptance Criteria

- Recoverable errors trigger automatic retry (up to 3x)

- Structural errors abort immediately with failure report

- Security violations abort and flag the account

- Iteration endpoint enforces tier-based limits

- Budget-exhausted iterations return 402 with purchase option

- WebSocket notifications fire at each pipeline step

- All tests pass

# Phase 10: Frontend: Project Setup & Authentication

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Initialize the React/TypeScript frontend, configure routing, implement Discord OAuth login flow, and set up the authenticated layout. |

## Tasks

- Create Vite React TypeScript project in /web: npm create vite@latest . -- --template react-ts. Install dependencies: react-router-dom, @tanstack/react-query, zustand, axios, tailwindcss, postcss, autoprefixer. Configure Tailwind. Set up path aliases (@/ → src/).

- Set up project structure: /src/api/ (Axios client, API functions), /src/hooks/ (custom hooks), /src/stores/ (Zustand stores), /src/pages/ (route pages), /src/components/ (shared components), /src/layouts/ (AuthLayout, DashboardLayout), /src/types/ (TypeScript interfaces matching backend DTOs).

- Create Axios instance in api/client.ts: base URL from env variable (VITE_API_URL), request interceptor to add Bearer token from auth store, response interceptor to handle 401 (redirect to login) and refresh token automatically.

- Create auth store (Zustand) in stores/authStore.ts: accessToken, refreshToken, user (UserDto | null), isAuthenticated, login(tokens), logout(), refreshAccessToken().

- Create auth API functions in api/auth.ts: getDiscordAuthUrl(), handleCallback(code), refreshToken(refreshToken), logout().

- Create pages: LoginPage (Discord login button → redirects to backend /auth/discord), AuthCallbackPage (handles /auth/discord/callback, exchanges code for tokens, stores in auth store, redirects to dashboard), DashboardPage (placeholder).

- Create layouts: AuthLayout (centered card for login), DashboardLayout (sidebar nav + header with user info + main content area). DashboardLayout wraps all authenticated pages.

- Set up React Router in App.tsx: / → LoginPage, /auth/callback → AuthCallbackPage, /dashboard/* → DashboardLayout wrapping child routes. Add a ProtectedRoute wrapper that checks isAuthenticated and redirects to login if not.

- Create a global QueryClientProvider wrapping the app. Configure default query options: staleTime 5 minutes, retry 1.

- Create a basic responsive sidebar component with navigation links: Dashboard, New Build, My Builds, Marketplace (placeholder), Settings (placeholder). Highlight active route. Mobile: hamburger menu.

- Write tests: Auth store unit tests (login, logout, token management). ProtectedRoute test (redirects when not authenticated). Basic render test for LoginPage and DashboardLayout.

## Acceptance Criteria

- npm run dev starts Vite dev server on port 5173

- Login page displays Discord login button

- OAuth callback stores tokens and redirects to dashboard

- Dashboard layout renders with sidebar navigation

- Unauthenticated users are redirected to login

- Axios interceptor adds auth header to all API calls

- Responsive sidebar collapses on mobile

- All tests pass

# Phase 11: Frontend: Chatbot Interface & Build Flow

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Build the chatbot UI with streaming responses, plan review interface, and real-time build progress dashboard. |

## Tasks

- Create NewBuildPage at /dashboard/builds/new: starts with a text area and send button. On send, calls POST /api/v1/builds to create a session, then POST /api/v1/builds/{id}/messages with the initial message.

- Create ChatInterface component: displays message history (user messages right-aligned, AI messages left-aligned). Supports markdown rendering in AI messages (use react-markdown). Shows typing indicator while waiting for response. Auto-scrolls to bottom on new messages.

- Implement SSE streaming for AI responses: connect to /api/v1/builds/{id}/messages/stream endpoint using EventSource. Append tokens to the current AI message as they arrive. Show a blinking cursor during streaming.

- Create PlanReviewPanel component: when the chatbot generates a plan, display it in a structured format (plugin name, commands list, event listeners, config options, dependencies). Include Approve and Request Changes buttons. Approve calls POST /api/v1/builds/{id}/plan/approve. Changes opens a text input for feedback.

- Create ScopeViolationAlert component: when plan approval fails scope gating, display the specific violations (which limits were exceeded) and offer: Simplify (return to chat) or Upgrade Tier (link to subscription page).

- Create BuildProgressPanel component: connects to WebSocket /topic/builds/{id}/progress. Displays: current phase with progress indicator (stepper: Planning → Compiling → Scanning → Testing → Done), token budget bar (visual gauge with color changes at 80%/95%), elapsed time. On completion: show download button for JAR.

- Create TokenBudgetGauge component: visual horizontal bar showing consumed vs allocated tokens. Green (0-79%), yellow (80-94%), red (95-100%). Shows numeric values: "125K / 200K tokens used".

- Create MyBuildsPage at /dashboard/builds: paginated list of past build sessions. Each row shows: plugin name, status badge (colored), tier, date, download button (if completed). Click to view details.

- Create BuildDetailPage at /dashboard/builds/{id}: shows the full chat history, plan document, build iterations with status, errors, and artifact downloads. If session is COMPLETED, show an Iterate button (if iterations remaining).

- Write tests: ChatInterface render test (displays messages). PlanReviewPanel test (approve and revise flows). TokenBudgetGauge test (correct colors at thresholds). MyBuildsPage test (renders list, handles empty state).

## Acceptance Criteria

- User can type a message and see AI response stream in real-time

- Chat supports markdown rendering

- Plan review shows structured plan with approve/revise actions

- Scope violations display specific limit breaches

- Build progress shows real-time phase updates via WebSocket

- Token budget gauge changes color at thresholds

- My Builds page lists all sessions with status badges

- Build detail page shows full history and allows iteration

- All tests pass

# Phase 12: Frontend: Subscription & Settings Pages

| Estimated Time | Goal |
| --- | --- |
| 2 hours | Build subscription management, usage dashboard, and user settings pages. |

## Tasks

- Create SubscriptionPage at /dashboard/settings/subscription: shows current tier with feature comparison table (matching architecture doc Section 13 pricing table). Upgrade/downgrade buttons trigger Stripe checkout. Manage Billing button opens Stripe Customer Portal.

- Create TierComparisonCard component: displays all 4 tiers side-by-side with key features. Highlights the user’s current tier. Each tier card has a CTA button (Current Plan / Upgrade / Contact Sales).

- Create UsageDashboardPage at /dashboard/usage: displays current period stats — builds used vs limit (progress bar), tokens consumed across all builds this period (bar chart), parallel builds active. Use recharts for charts.

- Create SettingsPage at /dashboard/settings: update display name, view Discord connection, manage API keys (list, create, revoke) for Pro+ tiers.

- Create ApiKeyManagement component: lists active API keys (masked, showing only last 4 chars). Create button generates a new key and shows it once in a modal (with copy button). Delete button with confirmation dialog.

- Write tests: SubscriptionPage test (renders tiers, upgrade button calls API). UsageDashboard test (renders charts with mock data). ApiKeyManagement test (create, revoke flows).

## Acceptance Criteria

- Subscription page shows current tier and comparison

- Upgrade button creates Stripe checkout session

- Usage dashboard shows builds and tokens with charts

- API key management works for Pro+ users

- All tests pass

# Phase 13: Marketplace Backend

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Build the marketplace API: listing CRUD, search/discovery, reviews, purchases, and version management. |

## Tasks

- Create Flyway migration V5__marketplace.sql: marketplace_listings (id, user_id, artifact_id, title, description, category, price, is_free, is_verified, is_featured, average_rating, total_downloads, status, published_at), reviews (id, listing_id, user_id, rating, comment, created_at), purchases (id, listing_id, buyer_id, amount, stripe_payment_id, purchased_at), artifact_versions (id, listing_id, artifact_id, version_string, changelog, created_at).

- Create entities: MarketplaceListing, Review, Purchase, ArtifactVersion with repositories.

- Create MarketplaceService: createListing(userId, CreateListingRequest), updateListing(listingId, userId, UpdateListingRequest), publishListing(listingId, userId), unpublishListing(listingId, userId), searchListings(SearchCriteria, Pageable) → supports text search, category filter, Minecraft version filter, sort by rating/downloads/date. getListingDetail(listingId).

- Create ReviewService: submitReview(listingId, userId, rating, comment) → validates user has downloaded/purchased the plugin, prevents duplicate reviews. updateAverageRating(listingId) → recalculates from all reviews.

- Create MarketplacePurchaseService: purchasePlugin(listingId, userId) → for paid plugins, creates Stripe PaymentIntent, records purchase. downloadPurchased(listingId, userId) → validates purchase exists, returns JAR. For free plugins: just record the download and return JAR.

- Create MarketplaceController with all endpoints from architecture doc Section 21.7: browse (public), detail (public), CRUD (auth), reviews (public read / auth write), purchases (auth), my-listings, my-purchases.

- Enforce marketplace slot limits per tier in createListing: count user’s active listings vs tier.marketplaceSlots.

- Write tests: MarketplaceService search tests (text search, category filter, pagination, sorting). ReviewService tests (submit, duplicate prevention, average calculation). Purchase flow test (free and paid). Slot limit enforcement test.

## Acceptance Criteria

- Marketplace search returns filtered, paginated results

- Listing CRUD respects ownership

- Marketplace slot limits enforced per tier

- Reviews calculate average rating correctly

- Purchase flow works for free and paid plugins

- All tests pass

# Phase 14: Frontend: Marketplace Pages

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Build the marketplace discovery, listing detail, publish flow, and purchase/download pages. |

## Tasks

- Create MarketplaceBrowsePage at /dashboard/marketplace: search bar with filters (category dropdown, Minecraft version, sort by: popular/rating/newest). Grid of PluginCard components. Paginated with infinite scroll or page numbers.

- Create PluginCard component: plugin name, author, short description, rating stars, download count, price tag (Free or $X.XX), category badge. Click navigates to detail page.

- Create PluginDetailPage at /dashboard/marketplace/{listingId}: full description with markdown rendering, version history with changelogs, reviews list with star breakdown, author info, download/purchase button. Shows related plugins.

- Create ReviewSection component: displays existing reviews with star ratings and comments. Includes a form to submit a review (star selector + comment textarea). Only shows form if user has downloaded/purchased the plugin.

- Create PublishPluginPage at /dashboard/marketplace/publish: select a completed build → fill in title, description (markdown editor), category, price (free or set price), Minecraft version tags. Preview and publish.

- Create MyListingsPage at /dashboard/marketplace/my-listings: shows user’s published plugins with stats (downloads, revenue, rating). Edit and unpublish actions.

- Create MyPurchasesPage at /dashboard/marketplace/my-purchases: shows purchased plugins with download buttons and installed version tracking.

- Write tests: PluginCard render test. MarketplaceBrowsePage test (search triggers API call, renders results). PluginDetailPage test (renders detail data). PublishPluginPage test (form validation, submit flow).

## Acceptance Criteria

- Marketplace browse displays searchable, filterable plugin grid

- Plugin detail page shows full info, reviews, and download button

- Publish flow creates a listing from a completed build

- Reviews can be submitted and display correctly

- My Listings shows stats and management actions

- All tests pass

# Phase 15: Source Code Storage & Request System

| Estimated Time | Goal |
| --- | --- |
| 2 hours | Implement source bundle storage, watermarking, source code request workflow, and download delivery. |

## Tasks

- Create Flyway migration V6__source_requests.sql: source_code_requests (id, user_id, artifact_id, status, license_version, license_accepted_at, license_accepted_ip, watermark_id, download_path, requested_at, fulfilled_at).

- Create SourceCodeRequest entity and repository.

- Create WatermarkService in build/: watermarkSource(sourceFiles, sessionId, userId, requestId) → injects a header comment into every .java file with session ID, user ID, watermark UUID, timestamp, and license version. Returns modified source files.

- Create SourceCodeRequestService: requestSource(artifactId, userId, licenseVersion, clientIp) → validates Pro+ tier, validates artifact ownership, creates request with PENDING status. fulfillRequest(requestId) → retrieves source bundle from S3, applies watermark, creates ZIP, stores in S3, updates request with download path. downloadSource(requestId, userId) → validates ownership and fulfilled status, returns byte stream.

- Create SourceCodeController: POST /api/v1/artifacts/{artifactId}/source-request (body: {licenseVersion: string}), GET /api/v1/artifacts/{artifactId}/source-request, GET /api/v1/artifacts/{artifactId}/source-download.

- Write tests: WatermarkService test (header injected correctly in all .java files). SourceCodeRequestService test (tier enforcement, ownership validation, full request → fulfill → download flow).

## Acceptance Criteria

- Source request fails for Basic/Free tier

- Watermark header appears in all .java files with correct metadata

- Source ZIP is downloadable after request fulfillment

- Ownership validation prevents accessing others' source

- All tests pass

# Phase 16: Infrastructure: Docker Compose & Deployment

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Create the Docker Compose production stack, Nginx configuration, and deployment scripts for Oracle Cloud Free Tier. |

## Tasks

- Create docker-compose.yml in /infra/: services for api (Spring Boot, 1GB memory limit), postgres (PostgreSQL 16, 1GB, persistent volume), redis (Redis 7, 512MB), nginx (reverse proxy, 256MB), minio (S3-compatible storage, 512MB). Shared bridge network.

- Create docker-compose.override.yml for development: adds pgadmin, redis-commander, and debug ports. Uses H2 instead of PostgreSQL for faster iteration.

- Create Nginx configuration in /infra/nginx/: reverse proxy for /api → api:8080, WebSocket upgrade for /ws, SSL termination placeholder (Certbot integration), CORS headers, rate limiting (100 req/min per IP), gzip compression. Serve a static health-check page at /.

- Create Dockerfile for the Spring Boot API in /api/: multi-stage build (Maven build stage → JRE runtime stage). Use Eclipse Temurin 17 JRE. Copy only the final JAR. Expose 8080. Use -Xmx768m JVM arg.

- Create deploy.sh in /infra/scripts/: SSH to Oracle Cloud instance, pull latest images (or build on-server), run docker compose up -d with zero-downtime (start new container, health check, stop old). Include rollback function.

- Create Certbot setup script in /infra/scripts/: initial SSL cert generation with Let’s Encrypt, auto-renewal cron job, Nginx reload on renewal.

- Create monitoring stack: add Prometheus (config to scrape Spring Boot Actuator /actuator/prometheus) and Grafana (with pre-configured dashboards for JVM metrics, HTTP request rates, build pipeline metrics) to docker-compose.monitoring.yml.

- Create a Discord webhook alerting script in /infra/scripts/: reads Prometheus AlertManager webhook payloads and posts formatted messages to Discord channels (#infra-alerts for warnings, #infra-critical for critical).

- Write a smoke test script in /infra/scripts/test-deployment.sh: starts the full compose stack, waits for health checks, creates a test user via API, verifies all endpoints respond correctly, tears down. Exit 0 on success, 1 on failure.

## Acceptance Criteria

- docker compose up starts all services and they pass health checks

- API is accessible through Nginx reverse proxy

- WebSocket connections work through Nginx

- SSL termination works with Let’s Encrypt

- Monitoring stack collects and displays metrics

- Discord alerting delivers formatted alert messages

- Smoke test script passes end-to-end

- Deploy script handles zero-downtime deployment

# Phase 17: CI/CD Pipeline & GitHub Actions

| Estimated Time | Goal |
| --- | --- |
| 2 hours | Set up GitHub Actions workflows for backend CI, frontend CI, Docker image builds, and deployment automation. |

## Tasks

- Create .github/workflows/backend-ci.yml: triggers on push/PR affecting /api/**. Steps: checkout, setup Java 17, Maven cache, mvn verify (lint + test + coverage), upload JaCoCo coverage report, fail if coverage < 80%.

- Create .github/workflows/frontend-ci.yml: triggers on push/PR affecting /web/**. Steps: checkout, setup Node 20, npm ci, npm run lint, npm run test, npm run build. Fail on any lint error or test failure.

- Create .github/workflows/security-scan.yml: triggers weekly and on PR. Steps: OWASP Dependency-Check on /api, npm audit on /web. Report as PR comment.

- Create .github/workflows/deploy-staging.yml: triggers on push to develop. Builds Docker image, pushes to GitHub Container Registry (ghcr.io), SSHs to staging server (if exists), runs docker compose pull and restart.

- Create .github/workflows/deploy-production.yml: triggers on release tag (v*). Builds production Docker image, pushes to registry, runs deploy.sh to production server.

- Create .github/dependabot.yml: weekly dependency updates for Maven (api/) and npm (web/).

- Write a Makefile in the root with common commands: make dev (starts local dev), make test (runs all tests), make build (builds all artifacts), make deploy-staging, make deploy-prod.

## Acceptance Criteria

- Backend CI runs on /api changes, fails on test failure or < 80% coverage

- Frontend CI runs on /web changes, fails on lint or test errors

- Security scan runs weekly and reports vulnerabilities

- Staging deploy triggers on develop branch push

- Production deploy triggers on release tags

- Dependabot creates weekly PRs for dependency updates

# Phase 18: Team Features & Shared Workspaces

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Implement team creation, member management, shared workspaces, and team-level analytics. |

## Tasks

- Create Flyway migration V7__teams.sql: teams (id, name, owner_id, created_at), team_members (team_id, user_id, role, joined_at), shared_workspaces (id, team_id, name, created_at). Role enum: OWNER, ADMIN, MEMBER.

- Create entities: Team, TeamMember, SharedWorkspace with repositories.

- Create TeamService: createTeam(userId, name) → validates Team tier, creates team with owner. inviteMember(teamId, ownerId, userEmail) → validates ownership, creates invitation. removeMember(teamId, ownerId, memberId). getTeamAnalytics(teamId) → aggregate build count, token usage, cost across all members.

- Create SharedWorkspaceService: createWorkspace(teamId, name), listWorkspaces(teamId), getWorkspaceBuilds(workspaceId, Pageable) → returns all build sessions within the workspace, accessible to all team members.

- Update BuildSessionService: allow creating builds within a workspace (optional workspaceId parameter). Workspace builds are visible to all team members.

- Create TeamController with all endpoints from architecture doc Section 21.8.

- Write tests: TeamService tests (create, invite, remove, analytics). SharedWorkspaceService tests (create, list, visibility across team members). Access control tests (non-members cannot see workspace builds).

## Acceptance Criteria

- Team creation restricted to Team tier

- Team owner can invite and remove members

- Shared workspace builds visible to all team members

- Non-members cannot access team resources

- Team analytics aggregates data across members

- All tests pass

# Phase 19: Frontend: Team Pages & Final Polish

| Estimated Time | Goal |
| --- | --- |
| 2–3 hours | Build team management UI, shared workspace view, and final polish across the entire frontend. |

## Tasks

- Create TeamDashboardPage at /dashboard/team: shows team name, members list with roles, invite button, team analytics summary (total builds, tokens used, active builds).

- Create TeamMemberManagement component: list members with role badges, invite form (email input), remove button (with confirmation). Owner sees all controls, members see read-only list.

- Create SharedWorkspacePage at /dashboard/team/workspaces/{id}: displays builds from all team members in a shared view. Same layout as MyBuildsPage but with member attribution on each build.

- Create a NotificationToast system: global toast notifications for build complete, build failed, iteration ready, team invite received. Use React portal for rendering. Auto-dismiss after 5 seconds.

- Add loading skeletons to all data-fetching pages: ChatInterface, MyBuildsPage, MarketplaceBrowsePage, SubscriptionPage. Use Tailwind animate-pulse for skeleton elements.

- Add error boundaries: create a generic ErrorBoundary component wrapping route pages. Shows a friendly error message with a retry button. Catches React rendering errors.

- Add empty states to all list pages: MyBuildsPage ("No builds yet — create your first plugin!"), MarketplaceBrowsePage ("No plugins found — try different filters"), MyListingsPage, MyPurchasesPage.

- Accessibility pass: ensure all interactive elements have proper aria labels, keyboard navigation works on all forms and modals, color contrast meets WCAG AA for all text.

- Write tests: TeamDashboard render test. NotificationToast test (shows and auto-dismisses). ErrorBoundary test (catches and displays error). Empty state tests.

## Acceptance Criteria

- Team dashboard shows members and analytics

- Shared workspaces display builds from all team members

- Toast notifications appear for build events

- All pages have loading skeletons and empty states

- Error boundaries catch rendering errors gracefully

- All interactive elements are keyboard accessible

- All tests pass

# Phase Summary

| Phase | Title | Time | Dependencies |
| --- | --- | --- | --- |
| 1 | Project Scaffolding & Backend Foundation | 2–3h | None |
| 2 | Authentication (Discord OAuth2 + JWT) | 2–3h | Phase 1 |
| 3 | User & Subscription Management | 2–3h | Phase 2 |
| 4 | Build Session & Chat Foundation | 2–3h | Phase 3 |
| 5 | AI Agent Integration (Chatbot) | 2–3h | Phase 4 |
| 6 | Plan Document Generation & Scope Gating | 2–3h | Phase 5 |
| 7 | Docker Container Management | 2–3h | Phase 1 |
| 8 | Implementation Agent & Build Pipeline | 2–3h | Phases 6 + 7 |
| 9 | Error Classification & Iteration Loops | 2–3h | Phase 8 |
| 10 | Frontend: Project Setup & Authentication | 2–3h | Phase 2 (backend ready) |
| 11 | Frontend: Chatbot Interface & Build Flow | 2–3h | Phases 5 + 10 |
| 12 | Frontend: Subscription & Settings | 2h | Phases 3 + 10 |
| 13 | Marketplace Backend | 2–3h | Phase 8 |
| 14 | Frontend: Marketplace Pages | 2–3h | Phases 10 + 13 |
| 15 | Source Code Storage & Request System | 2h | Phase 8 |
| 16 | Infrastructure: Docker Compose & Deploy | 2–3h | Phases 1–9 |
| 17 | CI/CD Pipeline & GitHub Actions | 2h | Phase 16 |
| 18 | Team Features & Shared Workspaces | 2–3h | Phase 9 |
| 19 | Frontend: Team Pages & Final Polish | 2–3h | Phases 10 + 18 |

Total estimated time: 40–53 hours across 19 phases.

Phases 7, 10, and 12 can run in parallel with the main backend track if using separate Claude Code instances. Phases 13–14 (Marketplace) and 15 (Source Code) can also run in parallel after Phase 8 is complete.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

End of Implementation Plan